# Cafe Connection — Session Recap

Pre-IT-Review Code Cleanup & Production Deploy

Date: April 19, 2026

Repository: jeffdaskam-cyber/Cafe-Connection

Commit: f3cfa9a on main

Production URL: https://cafe-connection-eosin.vercel.app

# 1. Original Prompt

The user opened the session with the following request:

“I’m preparing to review this program with my IT department. I want to ensure that the code is as clean and functional as possible before they review it. Can you conduct a code review to ensure efficiency and functionality, and remove or restructure any outdated code or inefficiencies?”

# 2. Clarifications Requested

Two clarifications were sought before work began:

- Scope of restructuring. Three options were presented: (A) surface-level polish only, (B) full cleanup except the large firebase.js monolith split, or (C) full cleanup including the monolith split. The user selected Option B.

- Future-use code. The user asked whether to remove or rebuild the unused /api/ingest-email-orders function (currently dormant, intended for post-migration activation). Recommendation: keep the implementation, remove only the unused cron trigger in vercel.json, and document the reactivation path in PROJECT_DOSSIER.md. User approved.

After these were settled the user said: “Go ahead and do a full pass and proceed with the rest of the list.”

# 3. Logic & Planned Scope of Work

The planned scope was organized as a ten-item punch list covering three tiers of risk:

## Tier A — Security Hardening (Serverless)

- Scrub live Firebase values from .env.example and replace with placeholders.

- Move the SSRF storage-bucket allowlist from a hard-coded string to an environment variable.

- Add cold-start env-var validation across all serverless functions so deployment misconfigurations fail fast instead of surfacing as confusing runtime errors.

- Add AbortController-based 30-second timeouts on every outbound fetch.

- Add res.ok checks and generic 500 responses on all Google/Firebase API calls (previously, error bodies could leak).

- Escape single-quotes in Google Drive query strings to prevent query-string injection.

- Validate all user-supplied inputs against explicit allowlists (campus, reportType, month/year, UID format, role).

## Tier B — Frontend Quality

- Deduplicate the 6+ nearly identical fetch-with-auth blocks in src/firebase.js behind two helpers: fetchWithAuth and parseApiResponse.

- Validate Firebase client config keys at app load; fail fast if a required key is missing.

- Remove debug console.log statements from WeeklyExceptions.jsx and serverless functions.

- Complete the migration of inline hex colors to the centralized src/theme.js tokens (desktop pages, mobile pages, and splash screen).

- Remove the unused ingest-email-orders cron from vercel.json and document the exact JSON snippet for re-activation post-migration.

## Tier C — Tooling & Process

- Add a flat-config ESLint 9 setup with React, react-hooks, and react-refresh plugins.

- Add an npm run lint script and resolve all errors and reasonable warnings.

- Run the production build at the end of each major tier to confirm nothing regressed.

- Commit and push to main; confirm the Vercel auto-deploy reaches READY state in production.

The firebase.js monolith split was explicitly deferred at the user's request (Option B).

# 4. Process Used

## Discovery

- Full-tree file review of src/, api/, and root configs.

- Targeted grep sweeps for inline hex colors, console.log calls, missing res.ok checks, missing env-var guards, and SSRF-vulnerable fetch patterns.

- Discovered mid-session that api/ingest-email-orders.mjs is a complete 263-line implementation (not the assumed stub). The initial recommendation to delete it was corrected in place: the file was kept and hardened, only its dormant cron trigger was removed.

## Implementation

- Tier A changes were batched per-file: env validation, fetchWithTimeout helper, res.ok checks, input validation, and generic 500 responses were applied in the same edit pass for each of the eight serverless files.

- The six longest-running serverless files (get-event-report, get-setup-report, get-schedule-pdf, get-specials, parse-event-revenue, update-user-role) were hardened in parallel via a background agent while frontend work continued.

- Tier B theme migration added the following new tokens: MOBILE_BG, MOBILE_HEADER, MOBILE_NAV_INACTIVE, MOBILE_SUBHEAD_BG, MOBILE_SUBHEAD_ALT, SCHED_PTO_YELLOW, SCHED_WFH, NOTE_BG, NOTE_BORDER, SPLASH_BG_END. All inline hex values across 16 component and page files now reference these tokens.

- src/firebase.js was refactored to route all ID-token-authenticated API calls through the new fetchWithAuth + parseApiResponse helpers (used by parseReport, fetchSchedule, fetchSpecials, fetchEventReport, fetchSetupReport, and fetchSchedulePdf).

- Tier C ESLint configuration started noisy (52 problems, 21 errors). Noise reduction: the new react-hooks v7 set-state-in-effect and react-refresh/only-export-components rules were disabled as overly aggressive against legitimate patterns; the two real errors in the custom useWidget hook were handled with targeted file-level disables because the pass-through deps pattern is deliberate and used across the codebase. All unused imports, vars, and stale eslint-disable directives were removed.

## Verification

- npm run build passed cleanly after Tier B (8.06 s) and again after Tier C (8.08 s).

- npm run lint finished with zero errors and zero warnings.

- Git push to origin/main triggered a Vercel auto-deploy; deployment dpl_6vUqCcw3T58PG8CPfGCoKoHHbnnW reached state READY in approximately 65 seconds.

# 5. Final Outcome

## Files changed

39 files changed, +3,463 / −415 lines. Highlights by area:

- Serverless: api/get-event-report.mjs, api/get-schedule-pdf.mjs, api/get-schedule.js, api/get-setup-report.mjs, api/get-specials.mjs, api/ingest-email-orders.mjs, api/parse-event-revenue.mjs, api/parse-report.js, api/update-user-role.mjs

- Core frontend: src/firebase.js, src/theme.js, src/Dashboard.jsx, src/WeeklyOps.jsx, src/MobileApp.jsx

- Components: ScheduleTable, SplashScreen, CampusSelector, WeeklyExceptions, VendorManager, and five dashboard widgets

- Pages: AdminPage, DashboardPage, EventRevenuePage, LoginPage, and four mobile pages

- Config & docs: eslint.config.js (new), package.json, package-lock.json, vercel.json, .env.example, PROJECT_DOSSIER.md

## Measurable results

- Zero ESLint errors, zero ESLint warnings.

- Production build passes in ~8 seconds; bundle size unchanged.

- Live on production at https://cafe-connection-eosin.vercel.app.

- Zero inline hex colors remain in JSX style objects; all colors flow through src/theme.js.

- Every serverless function now validates its environment at cold-start, times out outbound requests at 30 s, and returns generic error messages while logging full detail server-side.

## Deferred (by design)

- firebase.js monolith split — user chose Option B.

- Email-ingestion cron — implementation retained; cron to be re-added post-migration per the snippet documented in PROJECT_DOSSIER.md.

- Bundle code-splitting — Vite warns the main chunk exceeds 500 kB gzipped, but splitting was out of scope for this pass.

## Audit checkpoints for IT review

- Review eslint.config.js for the chosen rule set and any disabled rules.

- Review api/*.mjs and api/*.js for the consistent hardening pattern (REQUIRED_ENV block, fetchWithTimeout, res.ok checks, input allowlists, generic 500s).

- Review src/firebase.js (fetchWithAuth + parseApiResponse helpers) and confirm no residual raw fetch calls bypass the helpers.

- Confirm .env.example contains only placeholders and that no real credentials are present in the repo.

- Confirm the Vercel project has all required env vars set (enumerated in .env.example and validated at cold-start).

Generated by Claude Code on April 19, 2026.